SUPPLEMENT CONTRACT FOR DESIGN, SUPPLY AND INSTALLING MESOB ONESTOP SERVICE INFRASTRUCTURE OFFFER BETWEEN

ETHIO TELECOM

AND

SIDAMA NATIONAL REGIONAL GOVERNMENT OFFICE

Addis Ababa, Ethiopia

October, 2025

This contract (hereinafter “the contract’’, “contract” or “agreement”) is executed in Addis Ababa, Ethiopia, as of August 2025 between.

Ethio telecom share company which is duly established licenced and existing under relevant laws of the Federal Democratic Republic of Ethiopia, with its principal place of business located at Addis Ababa City, Churchill Road, Lideta Sub City, woreda 10, Phone Number +25115515700 (hereinafter referred to as “Ethio telecom” or ‘’Supplier’’)

Sidama National regional government office  with its principal place of business located at  , Hawassa, Ethiopia Tel. 046-220-00-36/80 P.O. Box 163 (hereinafter referred to as Customer).

Ethio telecom and  shall Sidama National regional government office hereinafter jointly be referred to as “parties” and individually as a “party”.

WHEREAS the supplier is desirous of Design, Supply, Delivery, Implementation, Training and Support of Design, supply and MESOB one stop service infrastructure to the customer specified in this agreement.

WHEREAS the customer is desirous of purchasing Design, Supply, Delivery, Implementation, Training and Support of Design, supply and MESOB one stop service infrastructure with the stated amount and price in this agreement.

WHEREAS the customer is a duly registered in Ethiopia and desirous of purchasing the “Solution”.

WHEREAS the Supplier is a duly registered commercial entity in Ethiopia engaged in telecom service and trade of electronic items (the “Solution”) and hereby agrees to sell and deliver the solution described in Annex one type and specification of this contract, subject to and on the terms and conditions hereof.

NOW THEREFORE, the Parties hereto agree as follows.

# DEFINITION

The following terms and abbreviations shall have the meaning herein assigned to them.

  - Unless otherwise stated under the following terms shall have the following meanings or shall be interpreted as follows: -

  - “Contract” means this agreement entered between the Customer and the Supplier, including all documents incorporated by reference therein.

  - “Contract price” means the price payable to the Supplier under the Contract for the full and proper performance of its Contractual obligations which includes all applicable taxes.

  - “Goods” means Design, supply and MESOB one stop service infrastructure.

  - “Day/Days” means Calendar Day/days.

  - “Acceptance” means the Goods/Services that are accepted by the Customer when they have successfully passed the Acceptance Procedure.

  - “Acceptance Procedures” means the various tests and procedures defined in this Agreement to be carried out in order to determine the Acceptance of the Goods and Service.

  - “Order” or “Purchase Order” Means the Customer’s written instruction to the Supplier for the supply of the Goods and Service as per the terms and conditions of this Agreement.

  - “Unit Price” means the price for one Good and/or Service, which is fixed and shall not be subject to increase within the Contract period.

  - “Lead/Delivery Time” means the period between which the Supplier receives the Order and delivers the Goods and Service.

  - "Documentation" means individually and collectively, all written information, diagrams or flow charts which are necessary for the use, installation, or operation of the Products. This definition shall include any modifications, revisions or new releases of the Documentation made by or on behalf of Supplier or which are made by a third party and are incorporated into the Documentation by Supplier.

  - “Results” means any Creation, Information, Software, Know-how, Invention, Documentation, Report, Method, Specification, Evaluation grid, that are primarily based on Supplier’s research and development activities and any Intellectual Property Right (IPR) related thereto, that are not the Customer ’s Results.

  - “Specifications/Requirements” mean any technical documents, and any update hereto, describing the requirements and functionality for the Goods and Services, including but not limited to performance, features, stability that the Supplier should comply to and as more fully described in the technical requirement.

  - “Defective Good and/or Service” means without prejudice of the application of the relevant local legislation, a Defective Good and Service is one which delivered as per the technical specification.

  - “Replacement Good” means one which replaces a Defective Goods during implementation, inspection and under warranty. A replacement Good will be either a new Good or a Good which has been repaired and refurbished as good as new (meaning Good that for the End User is equal to new out-of-factory Good), or a sum equivalent to the price of each additional Goods required by the Customer as a result of a failure.

  - “Replacement Service” means one which replaces or rectify a Defective Service during implementation, inspection/ test and under warranty. A replacement Service will be either provision of new Service as replacement or a Service, which has been rectified.

  - One stop service : include surveillance and display systems, power and cabinet solutions, network infrastructure, service center and call center setups, access control systems, smart displays and LED walls, office IT devices, accessories, and installation and commissioning services.

  - Solution Compatibility: The proposed Design, supply and MESOB one-stop service infrastructure shall be compatible with existing Network infrastructure.

  - Knowledge and Skill Sharing: To facilitate effective knowledge and skill transfer,  technical team and experts will be part of the project implementation team and participate in all technical implementation and systems configuration.

  - Cloud: is a place where the customer stores the data and accesses the data virtually over the internet from the Ethio telecom cloud server.

  - Tax:  refers to all taxes, including but not limited to income tax, withholding tax, wealth tax, capital gain tax, value-added tax, goods, and services tax, sales tax, surcharge, duties, levies, and other similar charges, however, designated, which are imposed by law on an entity as a result of the existence or performance of this Agreement or any Local Agreement. “Withholding Party” means the Party that is required by law to deduct any taxes or make any withholding from any amounts payable under this Agreement.

# PURPOSE OF THE CONTRACT

The purpose of this contract is:

  - For the provisioning and deployment of Design, supply and MESOB one-stop service infrastructure to ensure seamless connectivity, Configuration and installation of the network infrastructure components in compliance with industry’s best practices. Ensuring seamless integration with existing systems while minimizing disruptions to current operations.

  - To determine the terms and conditions pursuant to which the Supplier shall provide the Goods and Service to the Customer.

  - To regulate the terms and conditions under which supplier and customer implement the Design, supply and MESOB one stop service infrastructure.

# 3. TERM OF THE CONTRACT

3.1 The contractual agreements govern the administration of the projects in scope during the period of implementation to the delivery of the project with customer acceptance and extends up to the Warranty period.

3.2 The contract is valid for one  months (under Annex 1), unless the parties cancel/terminate the contract by giving prior notice.

# 4. THE PRICE

  - The contract price for the goods and services shall be as described under the annex 2 and shall be inclusive of all applicable tax.

  - The total contract price amount shall be calculated based on the stated unit price and the purchase order amount of the subsequent purchases.

  - If there is any change in product or service within a contractual period after payment is made, any over or under payment made will be calculated in the monthly recurring service payments.

  - In case when there is change in model by manufacturer during the contract period, the Supplier may request the Customer for the supply of the latest model and upon getting the consent of the Customer shall provide the latest model without affecting the unit price of this Agreement. However, when there is change in model by manufacturer and the contracted Goods model has been ceased to be manufactured during the Contract period, the Supplier should provide the equivalent model or better model subject to discussion on price increment if any.

  - The Customer will provide to the Supplier the relevant tax withholding certificate showing proof of payment of the amount on the account of Supplier within 30 days after payment.

# 5. DELIVERY/ LEAD TIME, TRANSPORATION AND PLACE OF DELIVERY

5.1 Where a delivery planning has not been provided or agreed between the Parties such as specified, the Supplier shall comply with the Delivery/ Lead Time.

5.2 The Delivery/Lead Time for the Goods and/Service is one month from advance payment and LC approval as specified under this Contract Annex 1

5.3 The Supplier shall deliver the Goods and Service at the sites indicated in the Contract (BoM).

5.4 The Customer’s signature or stamp given on any delivery note or other documentation presented for signature in connection with delivery of the Goods is not evidence that the correct quantity of Goods has been delivered or that the Goods delivered are in good condition or of the correct quality but is only evidence of the number of packages received.

5.5 In respect of Goods, proof of delivery will be established only through an official stamp of the Customer and/or by the signature of an authorized employee of the Customer on a Delivery note clearly detailing the Goods and the quantity Delivered.

5.6 The price quoted is based on the exchange rate at the time of signing the contract and should there be any devaluation of more than five (5), the price will be adjusted accordingly.

5.7 Delivery of the Goods and performance of Services shall be made by the Supplier in accordance with time schedule agreed between the parties as show in the annex.

# 6. INSPECTION & TESTS

6.1 The Customer or its representative shall inspect and/or test the goods and services to confirm their conformity to the quantity, quality and contract specification at the Customer warehouse at the presence of the Supplier or its legal representatives within 15 calendar days from the day of receipt of the goods. This may include testing goods by demonstration at the customer option.

6.2 The Customer shall notify the inspection time and date to the Supplier.

6.3 If the Supplier or its legal representatives does not appear on the day of inspection, the Customer shall inspect the goods, and the Supplier shall be bound by the results of the inspection.

6.4 Where the inspection and/or test reveal defect of any nature, the Customer shall notify the same to the Supplier within seven consecutive days from the date of discovery of defect. However, minor deviation in the product  zor solution shall not be considered as ground of rejection.

6.5 Should any inspection or tested goods fail to be confirmed to the specifications, the Customer may reject them, and the Supplier shall either replace the rejected goods or make all alteration necessary to meet specification requirements free of cost to the Customer within 45 days from the receipt of notice and/or inspection test result from the Customer.

6.6    Nothing in this clause shall in any way release the Supplier from any warranty or other obligations under this contract.

6.7 Defective /Rejected Goods shall be collected by the Supplier at the Supplier’s cost and credited in full and the Customer will be under no liability to pay for Rejected Goods.

# 7. ACCEPTANCE

7.1 Provisional Acceptance: Provisional acceptance certificate shall be issued by the Customer within 30 days after complete delivery and successful testing.

7.1.1 Complete delivery of the Goods and Services: When Service is completed, and the results of the test and performance measurements fully satisfy the requirements stated in the Contract.

7.1.2 Any defective component during shipment, installation, adjustment or testing have been replaced immediately by other satisfactory units by the Supplier as per the warranty Clause of the Contract.

7.1.3 After the delivery of the service if the Customer starts to commercialize or use the service, PAC is deemed provided automatically to the Supplier.

7.2 Final Acceptance:

7.2.1 The Customer shall issue a final acceptance certificate within five days when the following events are cumulatively met.

7.2.1.1 Satisfactory operation of the system is secured for 12 months, from the date of provisional acceptance.

7.2.1.2 All defective components that may have been observed for any reason which is not the fault of the Customer, have been replaced by satisfactory units and any defective installation shall also be repaired or removed at the full expense of the Supplier.

7.2.1.3 In the event the reported defects are not corrected within 45 days (or such longer period as may be decided by Customer), Customer may decide to reject the Service or terminate the Contract as per the Contract termination clause.

7.2.1.4 The costs and risks incurred due to the rejected Service shall be exclusively borne by Supplier.

# 8. PAYMENT CONDITION

  - The payment terms and conditions shall be specified in annex 3 (payment terms and conditions).

  - The Supplier's request (s) for payment shall be made to the Customer in writing, accompanied by an invoice describing, as appropriate, the Goods/Services delivered, and the terms agreed as stated in the annex.

  - In order to be accepted by Customer, all invoices must refer to the present Agreement and/or the Purchase Order.

  - If the Customer disputes any invoice in good faith, it shall be entitled to withhold payment of the disputed amount pending resolution of the dispute but will pay the undisputed amount in accordance with the terms of this Clause.

  - The Customer shall not deduct withholding tax from the total price of the Contract provided that such deduction is required by Ethiopia tax laws, as the Supplier has the mandate to withhold and transfer to the government body.

  - If the Customer disputes an invoice in good faith, it shall notify the Supplier within 10 days of receipt, specifying the reasons. The Customer may withhold the disputed amount but shall pay the undisputed amount within 30 days. Both parties shall resolve the dispute within 30 days, failing which the matter shall be escalated to dispute resolution under Clause 16.

# 9. WARRANTY

9.1 The Supplier shall guarantee that the Goods and Services supplied will be in accordance with the Technical Specification and sample. The Supplier further warrants that the supplied Goods and Services are recent, new, unused and field proven models, which has reliable and efficient Service quality.

9.2 The Supplier shall also guarantee to repair or to replace, at no cost to the Customer, all or part of the Goods and Services or any component thereof found to be faulty by Reason of defect in design, in material or workmanship or from any act or omission of the Customer that may develop under proper use of the Goods and Services.

9.3 This warranty shall remain valid for 12 months from the date of provisional acceptance. In the case of a replacement or repair of defective Goods, all the replacement /repaired Goods by the Supplier shall be warranted for the remaining period of the original warranty or for a period of four months from the receipt by the Customer, whichever period is longer.

9.4 During the Warranty Period, the Supplier shall, at its own expense, replace all Defective Goods and Services within 30 days after the receipt of whole or part of Defective Goods and Services from the Customer.

9.5 The Supplier shall cover all shipping and other costs incurred for the Defective Goods and Services and the replaceable Goods and Services during the Warranty period.

# 10. ORDER INFORMATION (GENERAL RULES)

10.1 A copy of an Order may be sent to the Supplier by electronic format, to be followed by the Original Hard Copy of the purchase order.

10.2 Unless otherwise agreed in the Contract, each Order issued by the Customer shall be sent to the Supplier and may include without limitation the following information:

- Name and Address.

- The Identification number of the Purchase Order and this Agreement.

- The Name of the Customer Contact.

- Description of the Goods and Service ordered.

- The quantity of Goods and Service ordered.

- The Unit Price and the total price of the Goods and Service ordered.

- The delivery period of the Goods and Service ordered.

# 11. CHANGE ORDERS

11.1 The Customer may at any time within the project delivery time, by a written notice given to the Supplier and based on mutual agreement can make changes, within the general scope of the Contract, such as.

- Location or Site change from original plan

- The place of delivery; or

- The Services to be provided by the Service Supplier.

11.2 If any such change causes an increase in the cost of or the time required for, the Supplier's performance of any part of the work under the Contract, an equitable adjustment shall be made in the Contract price or delivery schedule, or both, and the Contract shall accordingly be amended.  Any claims by the Supplier for adjustment under this clause must be asserted from the date of the Supplier's receipt of the customer’s change order.

# 12. PATENT RIGHTS

12.1 The Supplier shall indemnify the Customer against all third-party claims of infringement of patent, trademark or industrial design rights arising from use of the Goods and/or the Service /Results part thereof by the Customer as long as the Customer uses the services and/or the goods as per the terms and conditions specified under this agreement.

12.2 The Customer shall give the Supplier prompt notice of any such suit and full opportunity to conduct the defense thereof.

12.3 Intellectual Property Ownership: All software created or developed by the Supplier specifically for this project, including custom software, configurations, and documentation, shall be owned by Customer. The Supplier retains rights to pre-existing software, with a perpetual, non-exclusive license granted to Customer  for its use.

# 13. CONFIDENTIALITY

13.1 DEFINITIONS

13.1.1 Confidential Information shall mean regardless of the form, any technical, financial, organizational, commercial and any other information concerning the Parties and their activity which is unknown to third persons and by virtue of its being unknown has an actual or potential commercial value, including (without limitation) information on the persons in Contractual relationship with the Parties, Contractual conditions, reports, images, technical plans, formulas, algorithms, methods, equipment, models, patterns, processes, compilations of data, customer data, files, software, computer programs, business techniques, know-how, names of customers, available, planned or proposed products, marketing methods and business plans, forecasts, projections and analyses, financial information and prices, procedures, products, Services, inventions, patents, industrial patterns, utility models, copyrights,  the prices the Parties obtain or have obtained for Services they render or buy and/or the products they sell or buy and any other information, written or otherwise, concerning the business of the Parties, their manner of operation, their plans, employees as well as information which has confidential nature and has the possibility to have an influence on the development and successful conduct of the Parties’ business and which enables the Parties to compete successfully in their business.

13.1.2 Notwithstanding the foregoing provisions of this Section, Confidential Information shall exclude information that: (i) was in the Receiving Party’s possession before receipt from the Disclosing Party and obtained from a source other than the Disclosing Party and other than through the prior relationship of the Disclosing Party and the Receiving Party before the Separation Date; (ii) is or becomes a matter of public knowledge through no fault of the Receiving Party; (iii) is rightfully received by the Receiving Party from a Third Party without a duty of confidentiality; (iv) is disclosed by the Disclosing Party to a Third Party without a duty of confidentiality on the Third Party; (v) is independently developed by the Receiving Party; or (vi) is disclosed by the Receiving Party with the Disclosing Party’s prior written approval.

# 14. CONFIDENTIALITY OF INFORMATION

14.1 During the Confidentiality Period, the Receiving Party shall (i) protect the Confidential Information of the Disclosing Party by using the same degree of care to prevent the unauthorized use, dissemination, or publication of the Confidential Information, (ii) not use such Confidential Information in violation of any use restriction in this Contract , (iii) not disclose such Confidential Information to any Third Party, except as expressly permitted under this Agreement, or by Court order, in the Transaction Agreements or in any other agreements entered into between the parties in writing, without prior written consent of the Disclosing Party.

14.2 The Confidentiality Period shall remain effective throughout the term of the Contract and remain in effective for 2 years after the contract termination.

14.3 If the Receiving Party or any of its respective Subsidiaries believes that it will be compelled by a court or other authority to disclose Confidential Information of the Disclosing Party, it shall (i) give the Disclosing Party prompt written notice so that the Disclosing Party may take steps to oppose such disclosure, and (ii) cooperate with the Disclosing Party in its attempts to oppose such disclosure. If the Receiving Party complies with the above, it shall not be prohibited from complying with such requirement to disclose but shall take all reasonable steps to make such disclosure subject to a suitable protective order or otherwise prevent unrestricted or public disclosure.

14.4 CONFIDENTIALITY OF THE AGREEMENT

Each party agrees that the terms and conditions of this Agreement shall be treated as Confidential Information and that neither party will disclose such terms or conditions to any third Party without the prior written consent of the other party, provided, however, that each party may disclose such terms and conditions of this agreements on the exceptional grounds such as request of a body for which either party is to report.

14.5    USE OF THE DOCUMENTS

14.5.1 Each party shall not, without the party’s prior written consent, disclose the Contract, or any provision thereof, or any specification, plan, drawing, pattern, maple or information furnished by or on behalf of the Customer in connection therewith, to any person other than a person employed by the Supplier or the Customer in the performance of the Contract.  Disclosure to any such employed person shall be made in confidence and shall extend only so far as may be necessary for purposes of such performance.

14.5.2 Each party shall not, without the other party’s prior written consent, make use of any document or information enumerated in the above sub clause except for purposes of performing the Contract.

# 15. FORCE MAJEURE EVENTS

15.1 Neither Party shall be liable for any delay in or failure of performance hereunder (other than Customer’s payment obligations) due to causes beyond such Party’s reasonable control including, but not limited to, acts of God, fire, flood, earthquake, ice storms, wind storms, or other sever weather events, explosion, vandalism, cable cut, terrorist acts, insurrection, riots or other civil unrest, national or regional emergency, unavailability of rights-of-way, a governmental authority’s failure to timely act, inability to obtain equipment, material or other supplies due to strike, lockout or work stoppage, or any law, order, regulation, direction, action or request of any civil or military governmental authority (each, a “Force Majeure Event”).

15.2   If any Force Majeure Event causes an increase in the time required for performance of any of its duties or obligations, the affected Party shall be entitled to an equitable extension of time for completion.  If the delay in performance caused by the Force Majeure Event exceeds ninety (90) days, either Party may terminate the Agreement or the applicable Service Order(s) immediately on written notice to the other Party, without incurring any liability in connection with such termination.

# 16. DISPUTE RESOLUTION

16.1 Contracting parties believe that the avoidance or early resolution of disputes is crucial for a smooth execution of the contract and success of the assignment, agreed to use all their efforts to settle amicably all disputes arising out of or in connection with this contract or its interpretation.

16.2 However, if any dispute between the parties as to matters arising pursuant to this contract that cannot be settled within 10 (ten) consecutive working days, either party may submit the matter to the court of law that has competent jurisdiction in accordance with the laws of Federal Democratic Republic of Ethiopia.

# 17. AMENDMENT OF THE CONTRACT

Any waiver, amendment or modification of any provision of this Contract shall be effective only if it is made in writing and signed by a duly authorized representative of both parties.

# 18. TERMINATION

18.1 TERMINATION FOR DEFAULT

18.1.1 If the Supplier, in the below circumstances does not cure its failure within 30 days after receipt of the default notice from the Customer, the non-defaulting party may terminate the Contract in whole or in part.

18.1.1.1 If the Supplier fails to deliver any or all of the Goods and Service and /or service as per the Specification/Requirement and /or within the time period(s) specified in the Contract, or

18.1.1.2 If the Supplier fails to perform any other material obligations(s) under the Contract.

18.2 Upon termination of the Contract, the Supplier shall promptly deliver to Customer all copies or materials relating to the Services then in Supplier’s possession and deliver to Customer any deliverable agreed between the Parties relating to the Services, which have been paid for in full or at a rate mutually agreed between the Parties.

# 19. EFFECT OF TERMINATION

19.1 The customer may terminate the Contract with 60 days’ written notice, provided the customer compensates the supplier for all costs incurred up to the termination date, including non-cancellable commitments and reasonable profit margins for work performed. The supplier may by written notice sent to the Customer, terminate the Contract in whole or in part, at any time, for apparent reasons. The notice of termination shall specify the grounds of the termination is for the Supplier's convenience, the extent to which performance of under the Contract is terminated and the date upon which such termination becomes effective.

19.2 The Goods and/or Service that are ready for delivery before the Supplier's receipt of notice of termination shall be purchased by the Customer at the Contract terms and prices.

19.3 Termination of this Contract for any cause shall not release the defaulting party from any liability which at the time of termination has already accrued to the non-defaulting party or which thereafter may accrue in respect to any act or omission prior to termination, or from any obligation which is expressly stated herein to survive termination.

19.4 Up to the effective termination date, each of the Contracting Parties must fulfill its Contractual obligations.

# 20. COMMUNICATION LANGUAGE

20.1 The Contract shall be written in English language. All correspondence and other documents pertaining to the Contract which are exchanged by the parties shall be written in English Language.

20.2 When applicable Amharic language can be used.

# 21. DATA PROTECTION

The Supplier shall comply with all applicable data protection laws, including the Ethiopian Data Protection Proclamation, ensuring the confidentiality, integrity, and security of Hawassa city’s data stored on Ethio Telecom’s cloud servers. The Supplier shall implement industry-standard security measures and notify to the customer any data breaches within 48 hours.

# 22. NOTICES

22.1 Any notice, request or consent required or permitted to be given or made pursuant to this Contract shall be in writing including E-mail. Any such notice, request or consent shall be deemed to have been given or made when delivered physically or when sent to the defaulting party through registered mail, E-mail with proof of delivery at the address of the party Any notice or consent required or permitted to be given to either of the parties shall be made in writing.

22.2 For the Ethio telecom, Attention to

Name: Yohannes Getahun

Tel:      +251911500553

E-mail: yohannes.getahun@ethiotelecom.et

22.3 For Sidama National regional government , attention to

Name:

Tel:

E-mail:

22.4 Either party may change its address by giving the other party notice of such change.

# 23. LIMITATION OF LIABILITIES AND INDEMNIFICATION

23.1 The Supplier Shall not be liable for any indirect, special, incidental, or consequential damage of any kind (including lost profits) even if have been advised of the possibility of such.

23.2 The Customer shall indemnify and hold Ethio telecom harmless against any and all direct claims, demands, liabilities, obligations, damages, causes of action, judgments, losses,  costs and expenses (including reasonable attorneys' fees) which Ethio telecom may incur or suffer arising in whole or in part from actions or omissions, whether done negligently or otherwise, by Partner, directors, officers, employees including but not limited to breach of the terms and conditions of this Agreement, as well as actions taken by Ethio telecom at the request of Partner or from the violation of any laws, rules, regulations or ordinance by customer.

# 24. MISCELLANEOUS PROVISIONS

Assignment: Neither Party may assign its rights or obligations under this Agreement without the prior written consent of the other Party.

Waivers: Waiver by any party of any breach or failure to comply with any provision of this agreement by another party shall not be construed as, or constitute, a continuing waiver of such provision or a waiver of any other breach of or failure to comply with any other provision of this agreement.

Severability: If any provisioning of this agreement is declared invalid by any court or government agency, all other provisions shall remain in full force and effect

# 25. EFFECTIVE DATE OF CONTRACT

23.1 This Contract shall come into force immediately after its signature by both parties.

23.2 Where the parties affix their signature at different times, the later day shall be deemed to the date of signature. If the date is not mentioned on the signature space, the date stated in the preamble of the Contract deemed to be the date of signature of the Contract.

# 26. SUPERSESSION OF PRIOR AGREEMENT

This Contract, including all its annexes and attachments, constitutes the sole and entire agreement between the Parties concerning the Design, Supply, and MESOB One-Stop Service Infrastructure project, as of the Effective Date of this Contract

It is hereby agreed that the prior agreement between Ethio Telecom and the Sidama National Regional State of President Office for the same project, executed in Addis Ababa, Ethiopia, as of August 2025, is wholly and irrevocably terminated and superseded by this Contract.

From the Effective Date of this Contract, the Parties agree that:

- The Previous Contract is null and void and of no further legal effect.

- All obligations, rights, and responsibilities of the Parties concerning this project shall be governed exclusively by the terms and conditions of this Contract.

- Neither Party shall have any right to rely upon, make reference to, or seek to enforce any term, condition, or clause of the Previous Contract for any matter related to this project.

The Parties confirm that all work performed and payments made under the Previous Contract up to the Effective Date of this Contract are recognized, and the Parties shall proceed solely under the terms of this Contract from that date forward.

In witness thereof the parties hereto have caused this agreement to be executed in accordance with the Laws of Ethiopia.

Signed for and on behalf of                           Signed for and on behalf of

Ethio Telecom 		                               Sidama National regional government

Name 	___________________  			Name_______________________

Signature _________________                          	Signature ___________________

Title 	___________________                         	Title________________________

Date _____________________                           	Date _______________________

In the presence of

Witnesses

- Name 	__________________                    Name______________________

Signature __________________                   Signature __________________

Address___________________    		Address ___________________

Date _____________________                     Date  ______________________

- Name 	___________________                  Name_______________________ Signature __________________ 		Signature ___________________

Address____________________  		Address____________________

Date ______________________                   Date _______________________

# ANNEX: 1

DELIVERY AND LEAD-TIME

Project delivery

- One Month after advance payment as per the agreement.

BILL OF MATERIAL (BOM)

| No. | Model | Description | Unit | Qty. | Unit Price | Total Price |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Network |  |  |  |  |  |  |  |  |  |  |
| 1 | 24Port POE switch | 24Port POE switch | PCS | 1 | 454,900.00 | 454,900.00 |  |  |  |
| 2 | 24Port Non-POE switch | 24Port Non-POE switch | PCS | 7 | 354,900.00 | 2,484,300.00 |  |  |  |
| 3 | 48Port Non-POE switch | 48Port Non-POE switch | PCS | 2 | 512,332.38 | 1,024,664.76 |  |  |  |
| Additional Items |  |  |  |  |  |  |  |  |  |  |
| 1 | Server | Dell PowerEdge | Pcs | 2 | 7,500,000.00 | 15,000,000.00 |  |  |  |
|  |  | R760XS with Gold |  |  |  |  |  |  |  |
|  |  | Processor |  |  |  |  |  |  |  |
| 2 | Digital Speak 6W | Digital Speak 6W | Pcs | 61 | 215,250.00 | 13,130,250.00 |  |  |  |
| 3 | Controller Amplifier | Controller Amplifier | Pcs | 5 | 410,000.00 | 2,050,000.00 |  |  |  |
| 4 | Speaker Cable | Speaker Cable | Pcs | 800 | 2,500.00 | 2,000,000.00 |  |  |  |
| 5 | Get access control including Magnetic lock with bracket Exist touch Door closer | Hik-Vision DS-K1T342MFWX-E1 | Pcs | 2 | 398,400.00 | 796,800.00 |  |  |  |
| 6 | Fire extrusion | Fire extrusion | Pcs | 1 | 21,870.00 | 21,870.00 |  |  |  |
| 7 | AC wall mounted | AC wall mounted | Pcs | 3 | 385,560.00 | 1,156,680.00 |  |  |  |
| 8 | Outdoor Camera | ET.DD1-5R (2.8-12)1T 5MP IR A Fixed Dome Camera | Pcs | 2 | 32,255.03 | 64,510.06 |  |  |  |
| 9 | Hydraulic door | Hydraulic door W*H 1200*1900 Steel Fire doors | Pcs | 1 | 223,155.00 | 223,155.00 |  |  |  |
| 10 | Ticket dispenser | Ticket dispenser | Pcs | 2 | 4,636,236.96 | 9,272,473.92 |  |  |  |
| 11 | Wireless microphones | Wireless microphones | Pcs | 21 | 227,838.56 | 4,784,609.76 |  |  |  |
| 12 | Firewall | Firewall | Pcs | 1 | 23,661,704.96 | 23,661,704.96 |  |  |  |
| LED Outdoor (7.00m*2.00m _1Set) |  |  |  |  |  |  |  |  |  |  |
| 1 | LED Screen - Outdoor | Video Wall Size: | Set | 14 | 778,000.00 | 10,892,000 |  |  |  |
|  |  | 7 m × 2 m = 14 ㎡, |  |  |  |  |  |  |  |
| 2 | LED Controller | 3-in-1 LED Controller, | M2 | 1 | 615,615.00 | 615,615.00 |  |  |  |
|  |  | Support built-in digital |  |  |  |  |  |  |  |
|  |  | signage function and built-in video wall controller |  |  |  |  |  |  |  |
| 3 | LED Structure | Customized Structure | Set | 14 | 106,600.00 | 1,492,400.00 |  |  |  |
| 4 | LED Power Box | Customized Power | Set | 1 | 466,303.50 | 466,303.50 |  |  |  |
|  |  | Box for LED Screen |  |  |  |  |  |  |  |
| 5 | Installation | Cables /Jumper/ | Set | 1 | 739,764.75 | 739,764.75 |  |  |  |
|  | Package for LED | Wooden Package etc. |  |  |  |  |  |  |  |
| DCF |  |  |  |  |  |  |  |  |  |  |
| 1 | Raised Floor | Data Center | Sq. meter | 65 | 92,950.00 | 6,041,750.00 |  |  |  |
| Furniture |  |  |  |  |  |  |  |  |  |  |
| 1 | Furniture | For all the office as per the required BOQ | LS | 1 | 52,184,000.00 | 52,184,000.00 |  |  |  |
| Accessories |  |  |  |  |  |  |  |  |  |  |
| 1 | Accessories | Accessories | Ls | 1 | 1,090,049.00 | 1,090,049.00 |  |  |  |
| Installation & Service |  |  |  |  |  |  |  |  |  |  |
| 1 | Installation and Commission service | Device design, installation and commission service | Ls | 1 | 5,320,000.00 | 5,320,000.00 |  |  |  |
| TOTAL AMOUNT ETB BEFORE VAT |  |  |  |  |  |  | 153,475,400.71 |  |  |  |
| VAT |  |  |  |  |  |  | 23,021,310.11 |  |  |  |
| TOTAL AMOUNT ETB INCLUDING VAT |  |  |  |  |  |  | 176,496,710.82 |  |  |  |

# ANNEX: 3

# PAYMENT TERMS AND CONDITIONS

1. Project Milestone

1.1	Milestone-1: Requirements clarification

1.2	Milestone-2: Material Delivery and Installation

1.3	Milestone-3: Testing

2. Delivery Schedule: 1 month after advance payment

3. Payment Schedule

3.1	30% within a week after Contract signing

3.2     60% Material Delivery

3.3     10% Testing and User acceptance