# 📘 DOCUMENT 9

# Vendor Engagement & Management Strategy

## Hawassa MESOB One-Stop Service Center

Prepared For:
H.E. Mayor Tiratu Beyene
Hawassa City Administration

Prepared By:
Chief Enterprise Architect & Lead Consultant
Hawassa MESOB One-Stop Service Program

# PART 1

(Sections 1–5: Vendor Strategy Framework, Ethio Telecom Role Definition, Scope Boundaries, SLA Architecture, API Responsibility Clarification)

# 1. VENDOR ENGAGEMENT STRATEGY OVERVIEW

The Hawassa MESOB One-Stop Service Center is a mission-critical governance reform program. Vendor engagement must therefore be:

- Contractually structured

- Technically explicit

- SLA-driven

- Performance-measured

- Risk-mitigated

- Exit-protected

The City must not enter into ambiguous package agreements.

The objective is to:

✔ Ensure infrastructure reliability
✔ Guarantee application performance
✔ Define API integration responsibility
✔ Protect public funds
✔ Maintain long-term vendor independence

# 2. PRIMARY VENDOR ASSUMPTION: ETHIO TELECOM

It is anticipated that Ethio Telecom will serve as the primary infrastructure and managed services provider for the Hawassa MESOB Center.

Ethio Telecom’s expected contribution areas may include:

- Fiber connectivity

- Data hosting

- Server infrastructure

- Cloud services

- Queue management system

- Security infrastructure

- Possibly API gateway platform

However:

Their exact scope must be formally defined in writing.

# 3. DEFINING SCOPE BOUNDARIES

The most critical governance risk is unclear responsibility between:

- Infrastructure provider

- Application developer

- Bureau data owners

- National MESOB taskforce

Scope must be divided into four distinct domains.

## 3.1 Domain A – Physical & Network Infrastructure

Vendor Responsibility (Expected):

- Fiber provision

- Internet bandwidth

- Firewall installation

- Network configuration

- Server hosting

- UPS integration

- Basic cybersecurity perimeter

City Responsibility:

- Building renovation

- Internal civil works

- Physical security coordination

## 3.2 Domain B – Application Platform

Must clarify:

Does Ethio Telecom provide:

- Workflow engine?

- Case management system?

- API gateway?

- Authentication server?

- Database platform?

If yes:

Are these:

- Proprietary?

- Open-standard?

- Custom-built?

- Nationally standardized MESOB platform?

The contract must specify:

- Ownership of application code

- Customization rights

- Exit migration capability

## 3.3 Domain C – API Integration & Bureau Connectivity

This is the most critical unresolved issue.

There are three possible bureau conditions:

### Scenario 1: Bureau Has Existing Digital System

Vendor Responsibility:

- Configure API gateway

- Connect bureau system

- Test endpoint

Bureau Responsibility:

- Provide API endpoint

- Ensure data accuracy

### Scenario 2: Bureau Has Digital System but No API

Vendor may:

- Develop API wrapper

- Or provide middleware connector

Must be clearly priced.

### Scenario 3: Bureau Has No System

This is the most complex case.

Options:

Option A: Ethio Telecom builds lightweight bureau endpoint
Option B: Hawassa City hires development team
Option C: Sidama Regional ICT Bureau builds endpoints
Option D: National MESOB Taskforce provides standardized module

This must be decided before procurement signing.

Otherwise, infrastructure will exist without functional service integration.

# 4. SERVICE LEVEL AGREEMENT (SLA) ARCHITECTURE

SLA must be layered.

## 4.1 Infrastructure SLA

Must define:

- Uptime guarantee (≥ 99.5% minimum)

- Maximum downtime per month

- Response time for incidents

- Escalation hierarchy

- Financial penalty for breach

## 4.2 Application SLA

Must define:

- Maximum transaction processing time

- API response latency

- Bug resolution time

- Patch deployment window

- Upgrade notice period

## 4.3 Support SLA

Must define:

- 24/7 vs business-hours support

- On-site support response time

- Remote support escalation path

- Dedicated account manager requirement

# 5. PERFORMANCE ACCOUNTABILITY FRAMEWORK

Vendor performance must be measurable.

## 5.1 Monthly Reporting Requirements

Vendor must submit:

- System uptime report

- Bandwidth utilization report

- API success/failure metrics

- Security incident report

- Backup verification report

## 5.2 Quarterly Governance Review

Mayor’s Office must convene:

- Performance review meeting

- SLA compliance audit

- Financial reconciliation

- Risk review session

# 6. VENDOR LOCK-IN PROTECTION

To prevent future dependency risk:

Contract must require:

- Data ownership retained by Hawassa City

- Open API standards (RESTful)

- Database export capability

- No proprietary data encryption blocking migration

- 90-day transition support clause upon contract termination

# 7. PACKAGE CLARIFICATION REQUIREMENT

Ethio Telecom reportedly offers:

- Platinum package

- Standard package

- Basic package

The City must demand:

- Itemized breakdown per package

- Infrastructure components included

- Software modules included

- API integration included or excluded

- Hosting capacity limits

- SLA tier differences

- Upgrade cost between packages

No package may be accepted without line-item transparency.

# PART 1 SUMMARY

This section established:

✔ Vendor governance framework
✔ Defined scope separation
✔ API responsibility clarification
✔ SLA structure
✔ Lock-in prevention strategy
✔ Package transparency requirements

Reply with:

“Proceed with Document 9, Part 2.”

Next we finalize:

✔ Risk-sharing model
✔ Payment structure
✔ Acceptance testing framework
✔ Implementation governance model
✔ Formal vendor engagement roadmap
✔ Recommended negotiation position for the Mayor.

# 📘 DOCUMENT 9

# Vendor Engagement & Management Strategy

## Hawassa MESOB One-Stop Service Center

PART 2
(Sections 6–11: Risk-Sharing Model, Payment Structure, Acceptance Framework, Governance Structure, Negotiation Position, Formal Engagement Roadmap)

# 6. RISK-SHARING MODEL

The MESOB program must not transfer all risk to Hawassa City.

Risk must be contractually distributed between:

- Hawassa City Administration

- Ethio Telecom

- Local bureaus

- Regional/National MESOB stakeholders

## 6.1 Infrastructure Risk

Risk Type: Network downtime, hosting outage, bandwidth degradation
Owner: Vendor

Contract must specify:

- Financial penalty per hour of downtime beyond SLA

- Automatic service credit

- Escalation to executive level after threshold breach

## 6.2 Application Performance Risk

Risk Type: Slow system, API failures, system crash

If vendor provides application layer:

Vendor assumes responsibility.

If third party builds application:

Responsibility must be split explicitly between:

- Infrastructure layer

- Application layer

No “gray zone” allowed.

## 6.3 Bureau Integration Risk

If bureau does not deliver API endpoint on time:

Responsibility lies with bureau.

However, if vendor fails to:

- Provide integration guidance

- Deliver middleware

- Support testing

Vendor shares risk.

This must be formalized in integration milestone plan.

## 6.4 Data Loss Risk

Vendor must guarantee:

- Automated daily backup

- Geo-redundant replication (if cloud)

- Backup restoration testing every quarter

Data ownership remains with Hawassa City.

# 7. PAYMENT STRUCTURE MODEL

Payments must be milestone-based.

Never full upfront.

## 7.1 Recommended Payment Phases

Phase 1 – Contract Signing (10–15%)

Phase 2 – Infrastructure Delivery & Installation (25%)

Phase 3 – Application Deployment & Configuration (20%)

Phase 4 – Integration Completion (20%)

Phase 5 – Acceptance & Go-Live (15%)

Phase 6 – After 90 Days of Stable Operation (10%)

This ensures performance-based disbursement.

## 7.2 OPEX Payment Terms

Operational payments (hosting, bandwidth, support) must:

- Be monthly or quarterly

- Include SLA penalty deduction mechanism

- Have fixed escalation cap

# 8. SYSTEM ACCEPTANCE & TESTING FRAMEWORK

No system must be accepted without formal testing.

## 8.1 Infrastructure Acceptance Test

Checklist:

- Network redundancy verified

- Firewall rules tested

- Backup link tested

- Power failover tested

- UPS runtime validated

## 8.2 Application Acceptance Test

Checklist:

- All 47 Phase 1 services configured

- Workflow functioning

- API calls verified

- Audit logs captured

- User access roles validated

## 8.3 Performance Stress Testing

Simulate:

- 1,500 daily transactions

- Peak-hour load spike

- Concurrent service counter usage

Response time must remain within SLA threshold.

## 8.4 Security Testing

- Vulnerability scan

- Penetration test (recommended)

- Access control audit

- Encryption validation

Acceptance certificate must be signed only after full validation.

# 9. IMPLEMENTATION GOVERNANCE STRUCTURE

To ensure structured delivery, a governance body must be formed.

## 9.1 MESOB Steering Committee

Chair: Mayor or delegated Deputy
Members:

- City ICT Head

- Finance Head

- Legal Advisor

- Representative from Sidama Regional ICT

- Vendor Project Director

## 9.2 Technical Working Group

Responsible for:

- Weekly implementation tracking

- Integration monitoring

- Issue resolution

- Change control management

## 9.3 Change Management Protocol

Any change to:

- Scope

- Budget

- Timeline

- Integration design

Must be approved by Steering Committee.

No informal changes.

# 10. RECOMMENDED NEGOTIATION POSITION FOR THE MAYOR

The Mayor’s negotiation posture should be:

Firm, structured, and documentation-driven.

## 10.1 Key Demands

- Full itemized breakdown of Platinum, Standard, Basic packages

- Clear written definition of API integration responsibility

- Defined SLA with penalties

- CAPEX vs OPEX separation

- 3-year cost projection

- Exit & migration clause

## 10.2 Non-Negotiable Points

- Data ownership remains with Hawassa City

- Open API standard compliance

- Transparent pricing

- Performance-based payment structure

- Bureau integration clarity

# 11. FORMAL VENDOR ENGAGEMENT ROADMAP

Step 1: Send Technical Clarification Letter
Step 2: Receive Package Breakdown
Step 3: Conduct Technical Workshop
Step 4: Align Scope Against Document 4 & 6 Architecture
Step 5: Issue Revised BoQ Confirmation
Step 6: Negotiate SLA & Risk Clauses
Step 7: Contract Finalization
Step 8: Controlled Implementation Launch

# FINAL DOCUMENT CONCLUSION

With Documents 1–9 completed, Hawassa City now possesses:

✔ Strategic alignment with national MESOB
✔ Defined Phase 1 & Phase 2 services
✔ Technical architecture
✔ Building infrastructure plan
✔ Full procurement blueprint
✔ Vendor governance model
✔ SLA & risk protection framework

This positions Hawassa to:

Move from planning → structured procurement → controlled implementation → operational MESOB launch.

# MASTER DOCUMENT SERIES COMPLETE

If you would like next:

- Executive Mayor Presentation Version (Condensed 20–25 slide format)

- Formal Contract Draft Template

- Risk & Control Matrix (Expanded Audit Version)

- Implementation Timeline Gantt Blueprint

- Full Financial Modeling Sheet Structure

Please specify which one to generate next.