The Hawassa City Mesob One-Stop Center Team went to Sidama Region’s Mesob Center for experience sharing and study. The team met with Deputy Administrator of the Center, Technology Head of the center, IT experts, and lastly with the top Administrator of the Center.

- PART-1: Responses and Finding from Deputy Administrator of the Center, Technology Head of the center, IT experts (at Deputy Admins Office)

This document contain meeting minute from meeting held

- Gaps

  - Resistance to adopt and start by some bureaus

  - Civil work, technology all in one month

  - Delay in service start

  - There was high attention given by regional leaders

  - Construction side gaps

    - No experience

    - Quality absence yet lots of money

  - Technology

    - Ethio-telecom, technology in

      - accessories not provided at need time

      - Wi-Fi initially planned for throughout, but then celling was bore cable installation at wrong time. This due to delays from ethiotele on accessories they ordered.

    - firewall installation over yesterday

  - physical installation problem

    - system side no problem

    - tele side issues. It seems they lack on number of capable technicians since those qualified could be overburdened and go everywhere

  - Cost wise other company is better since ethio-telecom is too expensive but their advantage is Time of payment is flexible. But too expensive

  - Shangay company was another in business but we went with tele.

  - Tele very positive, no transactional corruption fear cause it is gov organization, they clearly have shortages in experts or professionals.

  - Some of the bureaus are; development, construction bureau, justice bureau, revenue including sub-city branches. Justice bureau is out performing and very much doing well lots of customer

  - Not started yet: construction bureau

    - People very resistant:

      - Not interested for some reason, even after 4/ 5 meetings

      - The system has been integrated, stations (booths) have been allocated but empty since they have not come in

    - Land bureau also resistant for some reason

    - They serve customers over there at their office and do it manually there not willing to send them (customers) here to Mesob center

- Prioritization

  - Services with lots of customers is prioritized

- Public Service reform may be necessary

  - No many bureau has system, they use federal system. This is one of the core problems may be Hawassa Univerity Can Help us here. Example of Oromia, many universities Adama, Oromia State universities etc are all actively involving and engaging in developing and implementing systems at different levels starting even at kebele. This experience should be replicated. We appreciate the initiative by city administration to establish such a team and we need HU’s help.

  - Identification of issues, systems, capability and compliance with Mesob requirements, api standrds and end points etc

  - HU with Public Service can help

- System side things (sotwares, api, integration) Mainly done by The Federal AI Institute, we only did installation based on their specification, then API integration is done by them.

- Service charge, not started yet but waiting on and planning.

- National ID, if customers coming for any service do not have Fayda digita id (national id) they register here it self if, we have booth for that. So our Mesob center facilitates national id too.

  - PROMOT, LINKUP

- 17 Bureaus/Organizations have been integrated so far, and total of 72 services (the number includes sub-services as well) having been in effect. Potential is upto 21 Bureaus/Organizations almost many are here. Though the fact is most Bureaus/Organizations have only integrated very small portion of services they offer.

- We are going to bring in Eecticity and Water bureaus here, preparation is in progress. Similarly Industry Park they already have similar thing at their compound. So we decided instead of demanding investors come here from Park, to upgrade the existing system to integrate to Mesob while the stations stay there itself.

- Tele-Package we choose is

  - Platinum: we believe though expensive price must be paid to deliver best service

- Infrastructure (fully Ethio-Telecom), Software Part (fully Federal AI Institution), we localized somethings to support AI Institute (e.g. Sidama Translation),

  - 9 Standard Software installed by AI institue

  - System Maturity Check of Systems done by us as per the guidance and standards by Federal AI Institute(if the systems to be integrated are upto standard established by AI institute), then AI Institute experts come and confirms that, then API6 integration is done by them.

    - Maturity check is something we want to get help from HU. Innovation and Technoloy with HU can do a lot in checking maturity: NW, technology, infrastructure, electronics, etc.

- Land and Construction: only 3 land, 5 construction services integrated but no services yet (3 counters, but not giving services), Service Mapping has been done but they don’t want to come and use

  - Land, Investimate, Contruction etc HIGH RESISTANT. You need to look into this

- One the city completed its Mesob center, the city side services currently integrated to this regional Mesob center will move there.

- Trade bureau somehow also has issue in brining the services offered by main office (memiriya) not here yet only the sub-city branches came in. There seems resistance. Why is this happening must be paid attention to by city side, we recommend.

  - Counter why they should be empty

  - Only one service still from them as well.

- Federal Mesob is Good benchmark, you can look into it.

- HU – maturity check etc can be handled by experts on the University side

  - NEED Assessment is must done: All the resistants must be forced to come in somehow with all necessary and essential services.

  - Consult, infrastructure

- Public service must be capable and bureaus/organizations must have systems. Like Adama and other cities universities can help.

- We have Mini data center here. We have Generator, UPS not available. We have Power from ELPA – 2 sides: generator, UPS. Backup or DR is not yet in effect but in progress. We aim for redundancy and failure recovery.

- We have Connetivity: VPN, Internet

  - VPN – Mesob VPN

  - 100MBS speed

    - Corridor limat gemed mekorrart

    - What is make 2 VPN to fix this

  - Speed is very good no issue, it is all based on standard.

For everything there are standards clearly demanded by Federal AI Institute and no confusion there. All we need is to provide what is necessary as per the standards, no questions.

- All service time and service mapping has been done and available on portal

- Users traffic so far: 600 users max per day, QMS working with Business Inteligence System nicely so lots of reporting on service delivery including employees at stations on what they did is on dashboard.

- Initially, ethiotele included Cloud storage but Federal said standard is your own servers so we removed that and bought our servers. No tele cloud.

- If more services are integrates, 2000+ per day or even more can be served cause no VPN or Internet issues

- Regional Data Center planned instead of demanding each integrated city to Regional Meson to build their own Data Centers which is not feasible. (7 cities in the Sidama Region coming to Regional Mesob Center in Sidama so cant ask them for their own data center, so Region helping here, decision in 2 days hopeful on the direction)

- Complaint handling system, System security team, Maintenance readiness and identification. Is it done by employee’s here or not? Anti corruption, gender, etc. All similar questions related to organizational structure or operational structure on How to manage Mesob is not planned, structure, organization lack etc. So these are our gray area, we were expected to move quickly and we did. We started the whole initiative on September of this year EC (6 months).

- Employees at stations (booths) are just service providers/experts in their field but IT staffs sometimes may be allocated here based on the complexity of the system or based on need of back office (approval etc), this is decided by main bureau office on what type of people to send to work here from their side.

- Firewall credentials etc with tele currently. We lack experts in areas like security which is of utmost importance so we are looking to hire 2 professional competent security experts to be hired; getting such skill seems tough. Till then tele handles such things, they hold credentials. (initially cloud planned but then local so removed cloud and replace by Firewall purchase). When security employee come, we might take the credentials.

PART-2: Responses and Finding from main Administrator of the Center at his office

This is after the meet with other team, we (our team from City Mesob Side) went to the head.

Comments by Head of the Regional Mesob Center:

- Digitazation huge gap in software systems

- Service automation by lots of universities in Oromia for Oromia region which is beyond impressive experience.

- Our organizations/Bureaus lack understanding in identifying what is categorized as Services they offer vs what is Operations (Operations need deliver and services follow processes). When we ask them to identify services they offer, they give us dump of the entire proclamation of their office, they cannot say these are services.

- Then software development follows. For the future obviously even no need to come to Mesob Center physically, we have to think upto finishing things/service provision online remotely from their mobile etc.

- Service is critical because despite the huge efforts and progresses in physical corridor development, bureaucracies, long queues, delays, corruption, in efficiencies faced by customers is what they feel too closely. So, they may not say government is doing good but if even few services are offered optimally their image changes. And we see this happening here from customers, they are even scared it might go away or fail in advance which shows how much happy they are. 96-98% satisfaction rate by so far services by customers they come here say thank God, thank the Employees at the stations etc. This is impressive.

- Recommend your City side Mesob team to go places for benchmarking, like what I saw from Adama they don’t even focus on local experiences they go abroad. To say no resources for such initiative is impossible. Price must be paid.

PART-3: What we saw and what we established

- Very aware and knowledgeable people at their job

- There have been in efficiencies initially in dealing with tele or on approaches to take etc.

- The stations are neat customers being served for services integrated in wonderful way.

- Huge commitment from the team to bring it to full fruition, fix issues, persuade bureaus, fill gaps, fill missing things, etc.

- They are very happy and looking forward to well established City Mesob Center. They advised us to make it perfect even beyond the Regional Center.

- Eager and Open to bring experiences of Adama and Other Oromia region interms of software development and request and expectation to see Hawassa University step in.

- Once a Week permanent schedule to meet and visit the Regional Mesob Center by City Mesob Team.

- The City side leader ensured we have team capable of delivery and one of our tasks assigned by the Mayor is to support your center and we will do that. The HU team has lots of potential and we will exploit it together.

- Willingness to work together.

- The City team then visited the Mesob building given to the City’s Mesob center, on installations and some civil works being done.