This is a highly aggressive, technically grounded, and financially assertive redesign of the Ethio Telecom Bill of Quantity (BoQ). This document serves as Hawassa City’s primary architectural and negotiation artifact to dismantle inflated pricing, eliminate over-engineering, and enforce fiscal discipline.

### 1. ALTERNATIVE SPECIFICATION TABLE: LINE-BY-LINE REDESIGN

This table systematically deconstructs Ethio Telecom’s inflated proposals and provides demand-driven, cost-optimized alternatives.

| BoQ Category / Item | Original Specification (Ethio Telecom) | Proposed Alternative Specification | Justification for Change | Decision / Cost Impact |
| --- | --- | --- | --- | --- |
| Ticket Dispenser Kiosk | 32" Panel, Core i3, 4GB RAM, Win OS (Cost: 5.2M ETB/unit) | 21"-27" Touch Kiosk, Android/Linux SoC or SFF PC (Est. Cost: < 300K ETB/unit) | 5.2M ETB for a basic i3 processor is a predatory markup (~10x market rate). Queue apps are lightweight web/API interfaces requiring minimal compute. | REPLACE Cost Reduction: 90%+ (High) |
| 40KVA Centralized UPS | 40KVA intelligent UPS (Cost: 11.08M ETB/unit) | Standard Enterprise 20KVA-40KVA UPS (APC/Vertiv) (Est. Cost: 2M - 3M ETB/unit) | A Tier 1 40KVA UPS costs <$30,000 USD globally. 11M ETB represents an unjustifiable premium. Redundancy should be met via generator auto-failover, not hyper-inflated battery banks. | MODIFY/REPLACE Cost Reduction: 70%+ (High) |
| Situation Room Video Wall | 4x 43" Displays + 4x 600K ETB Structure (Cost: 7.4M ETB total) | Eliminate entirely. Rely on the 11.5m² LED Wall for central visibility. | The BoQ proposes 3 different mass-display systems (Video Wall, 65" LCDs, LED Wall). This is catastrophic redundancy. The "Situation Room" does not require an 8M ETB aesthetic display at launch. | ELIMINATE Cost Reduction: 100% (High) |
| Counter Workstations | Dell Pro14 i7, 16GB RAM, 512GB SSD (Cost: 234K ETB/unit x 48) | Core i3/i5 Small Form Factor (SFF) Desktops or Thin Clients (Est. Cost: < 100K ETB/unit) | E-governance portals are browser-based. A Core i7/16GB is for CAD engineering, not data entry. Laptops are also highly susceptible to theft and battery degradation compared to SFF desktops. | REPLACE Cost Reduction: 50%+ (Medium) |
| Wi-Fi Infrastructure | 6x Wi-Fi 6 APs + 1x Hardware Controller (Cost: APs @ 451K each + Ctrl @ 1M) | 6x Cloud-Managed Wi-Fi 6 APs (e.g., Ubiquiti/Omada) (Est. Cost: APs @ ~30K each, No Ctrl) | 451K ETB per AP is absurd. Buying a 1M ETB dedicated hardware controller for just six access points is obsolete architectural design. Modern APs use virtual/cloud controllers. | REPLACE Cost Reduction: 85%+ (Medium) |
| Surveillance NVR | 32CH NVR (Cost: 459K ETB/unit x 2) | Standard Commercial 32CH NVR (Hikvision/Dahua) (Est. Cost: < 100K ETB/unit) | Unless bundled with unlisted perpetual enterprise VMS licenses, a 32-channel NVR is a commoditized appliance. The quoted price is massively inflated. | MODIFY Cost Reduction: 75%+ (Medium) |
| Call Center Furniture | Office Tables (85K each), Chairs (54K each) | Standard Municipal Procurement Furniture | IT BoQs should not include basic MDF furniture due to layered vendor markups. | ELIMINATE Cost Reduction: 60% (Low) |
| Accessories Package | Unspecified / Blank (Cost: 11.9M ETB) | Itemized Bill of Materials (BoM) Required | As a government entity, paying 11.9M ETB for a "black box" of cables and mounts violates basic procurement auditing standards. | SUSPEND Audit Required (High) |

### 2. LOCAL VS IMPORTED MARKET VALIDATION

The "Import Premium" Defense Analysis:

Ethio Telecom will likely defend costs by citing forex shortages, import duties, and logistics. This must be challenged:

- The State-Owned Enterprise (SOE) Duty Question: Does Ethio Telecom leverage SOE duty-free or subsidized forex privileges to import this equipment? If so, are they charging Hawassa City standard commercial market rates (including hypothetical duties) to pad their margins?

- Local Sourcing Opportunities (The Metal & Wood Markup): The BoQ includes 2.4M ETB for "Video Wall Support Structures", 1.5M ETB for "LED Structures", and premium-priced furniture. These are passive metal/wood structures. Hawassa has a thriving local manufacturing base. Procuring basic VESA metal mounts or custom fabricated frames locally will slash these costs by 90% and support the local economy.

- Commoditized IT Sourcing: Endpoints (laptops, screens, basic network switches) should not be bought from an ISP. Local IT distributors in Ethiopia already hold stock of Core i3/i5 endpoints and commercial screens.

### 3. TAXATION, PRICING STRUCTURE & TRANSPARENCY

Hidden Margins & Double-Counting:

- Installation Double-Dip: The vendor is charging 19.7M ETB for a blanket "Installation and Commission" service, but also charging 177K ETB specifically for "Installation Package for LED."

- Software Licensing Obfuscation: The 2.1M ETB "Attendance Management System" includes "implementation and customization." Is this a perpetual license or an annual subscription? VAT rules on software/SaaS often differ from hardware; a blanket 15% VAT on the entire 151.5M ETB subtotal is a lazy, potentially inaccurate tax assessment.

- The 11.9M ETB Black Hole: The "Accessories" line represents nearly 8% of the hardware cost, unitemized. This is where vendors typically hide padding.

### 4. COMMERCIAL & REVENUE-SHARING OPPORTUNITIES

Pivoting from CAPEX to a Revenue-Share (OPEX) Model:

Hawassa City holds a massive asset: Transaction Volume. Ethio Telecom is pushing a traditional hardware-sale model, completely ignoring the digital ecosystem they operate (Telebirr).

- The Telebirr Leverage: The Mesob Center will process thousands of fee-bearing municipal transactions daily. Hawassa should propose a revenue-sharing agreement with Ethio Telecom.

- The Counter-Offer: "We will integrate Telebirr exclusively as the primary digital payment gateway for the Mesob Center, guaranteeing you massive daily transaction volume. In exchange, Ethio Telecom will subsidize the core network and data center infrastructure by 50%."

- Digital Premium Services: Hawassa can monetize the Queue Management system (e.g., SMS alerts for queue status, expedited premium appointments) to offset operational costs.

### 5. VENDOR ALTERNATIVES & PROCUREMENT STRATEGY

Hawassa City must unbundle this BoQ. Relying on Ethio Telecom as a single "turnkey" provider guarantees overpayment and vendor lock-in.

- Core Connectivity & Edge Routing (Ethio Telecom): Keep them for Fiber, WAN, Edge Routers, and primary network SLAs. This is their core competency.

- Compute & Storage (Open Tender): Procure standard racks, servers, and the UPS via an open tender to authorized Dell/HP/APC distributors in Ethiopia.

- Endpoints & Peripherals (Local / Hawassa Tender): Extract all Laptops, Window Displays, Printers, and TVs. Buy locally.

- Software Interventions (Hawassa University): Use the GovTech Lab to build out the API integrations, queue interfaces, and attendance tracking. Do not buy 2.1M ETB off-the-shelf software.

### 6. STRATEGIC QUESTION GENERATION (ADVANCED LEVEL)

Use these questions to interrogate the vendor and dismantle the pricing logic:

Specification & Pricing:

- "Can you provide the exact manufacturer part numbers for the 5.2M ETB Ticket Dispenser Kiosks so our internal auditors can cross-reference the base hardware cost?"

- "Why is a dedicated hardware Wi-Fi controller priced at over 1 Million ETB being proposed to manage only 6 Access Points, when cloud-managed or virtual controllers are the modern, lower-cost industry standard?"

- "Given that e-governance applications are entirely browser-based, what specific technical workload justifies deploying 234,000 ETB Core i7 laptops instead of standard SFF desktop thin-clients?"

Transparency & Taxation:

4. "Does this BoQ's pricing assume commercial import duties and taxes, or does it reflect Ethio Telecom's state-subsidized import channels? If the latter, why are those savings not passed to the municipal government?"

5. "We see a 19.7 Million ETB flat fee for Installation and an 11.9 Million ETB fee for Accessories. We require a line-item breakdown of labor hours and a complete Bill of Materials (BoM) within 48 hours to comply with municipal audit laws."

Commercial & Strategic:

6. "If Hawassa City mandates Telebirr as the exclusive digital payment gateway for all Mesob services, what percentage discount on this hardware BoQ will Ethio Telecom offer to secure that transaction volume?"

7. "If we strip all endpoint devices (laptops, displays, kiosks) from this BoQ and procure them independently, does Ethio Telecom commit to honoring the network SLA as long as standard APIs are used?"

### 7. REBUTTAL PLAYBOOK

Vendor Claim: "These are enterprise-grade systems required for a government operation; cheaper alternatives will fail."

Hawassa Rebuttal: "We agree on enterprise standards for the core network and servers. However, a 43-inch TV or an i3 kiosk is not a core system. Furthermore, charging 11 Million ETB for a 40KVA UPS is not 'enterprise grade', it is price gouging. We will verify your specs against global vendors."

Trap Question: "If we source the exact same APC/Vertiv 40KVA UPS from an authorized local distributor at 30% of your quoted price, will you integrate it, or are you contractually tying your installation to your inflated hardware margins?"

Vendor Claim: "The accessories and installation costs are bundled because this is a complex, turnkey integrated solution."

Hawassa Rebuttal: "As a public institution, 'turnkey' does not override our legal requirement for financial transparency. A 12 Million ETB blind line item is illegal under public procurement guidelines."

Trap Question: "If you cannot itemize the 11.9M ETB accessories package, we will remove it. How will that specifically impact the physical installation?"

### 8. FINANCIAL CONSTRAINT ADAPTATION (THE PHASED DEPLOYMENT)

Hawassa cannot absorb a 174M ETB shock. The deployment must be phased based on the Mesob Master Blueprint's priority services.

- Phase 1: Minimum Viable Service (MVS) - (Months 0-6):

  - Keep: Essential networking, Hawassa University-built Queue API, SFF Thin Clients for counters, basic NVR/Surveillance, 22U Racks.

  - Eliminate: 40KVA mega-UPS (use building generator + smaller rack UPS), all massive Video Walls/LED screens, 5.2M ETB Kiosks (use staff-assisted queuing temporarily or standard local kiosks).

  - Target Cost: ~35M ETB.

- Phase 2: The Citizen Experience Upgrade - (Months 6-12):

  - Add: The 11.5m² LED Wall for public queuing info, dedicated kiosks, scaling up data center capacity only if service volume proves it necessary.

### 9. ACTIONABLE RECOMMENDATIONS: HAWASSA'S NEXT MOVES

- REJECT THE BoQ AS SUBMITTED: Formally decline the 174.3M ETB quote. State that it does not align with the "Service-Driven Dimensioning" required by the City's Master Plan.

- ISSUE THE UNBUNDLING DIRECTIVE: Inform Ethio Telecom that Hawassa will contract them for Core Connectivity, Routing, and Cloud/Edge software infrastructure only.

- ACTIVATE LOCAL TENDERS: Immediately draft local RFQs for endpoints (Laptops, Printers, TVs) and passive materials (furniture, mounts).

- INITIATE TELEBIRR NEGOTIATIONS: Move the conversation from a "hardware purchase" to a "fintech partnership." Leverage the City's transaction monopoly to subsidize the infrastructure.