DELIVERABLE 2: THE PHASE 1 "MINIMUM VIABLE LAUNCH" MATRIX

To: H.E. Mayor & The Mesob Steering Committee

Subject: Strategic Re-Categorization of the Ethio Telecom BoQ

Guiding Principle: Service-Driven Dimensioning (Procuring only what is required to successfully run the 47 Phase 1 Priority Services).

### EXECUTIVE PHILOSOPHY

To successfully launch the Hawassa Mesob Center without paralyzing the municipal budget, we must abandon the "all-in-one" purchasing mindset. Sidama Region’s approach resulted in tens of millions of Birr spent on passive hardware (e.g., 52 Million ETB on furniture, massive LED frames, and premium laptops).

Hawassa’s advantage is our software-driven, lean architecture. The 47 prioritized services (Land, Revenue, Trade, etc.) are primarily web-based applications. Therefore, we do not need heavy, enterprise-grade processing power at every counter. We need a stable core network, secure citizen data, and efficient queuing.

Below is the strategic re-categorization of the 174.3M ETB Ethio Telecom BoQ, broken down into three actionable buckets with clear, non-technical justifications.

### CATEGORY 1: CORE / ESSENTIAL (Keep with Ethio Telecom)

These are items where Ethio Telecom’s expertise is actually required to guarantee network stability, security, and the overarching Service Level Agreement (SLA).

1. Core Networking & Wi-Fi Access Points (Qty 6)

- Why we need it: The entire center collapses without secure, high-speed connectivity separating citizen Wi-Fi from secure government data traffic.

- The Adjustment: While we accept Ethio Telecom must provide the access points, the quoted price of 451,878 ETB per unit implies absolute top-tier luxury hardware. We will keep this item but negotiate the unit price to standard enterprise market rates.

2. Indoor LED Screen (11.5m²) & Display Controller

- Why we need it: Managing a high volume of citizens requires a highly visible, centralized queue and public information display. This directly impacts citizen satisfaction and prevents chaos in the waiting areas.

- The Adjustment: We will accept this as the primary visual investment for the center, provided Ethio Telecom guarantees it integrates seamlessly with our queue management API.

3. Surveillance Cameras (Bullet/Dome) & Basic Setup

- Why we need it: Security, anti-corruption monitoring, and physical safety are non-negotiable for a facility handling sensitive land and tax documents.

- The Adjustment: Keep the cameras, but extract them from any proprietary software lock-ins.

### CATEGORY 2: ALTERNATIVE SOURCING (Unbundle & Procure Locally/Internally)

These are critical items for Phase 1, but Ethio Telecom has priced them at a massive premium. Procuring these via standard municipal channels or building them internally will save Hawassa City tens of millions of Birr without sacrificing quality.

1. End-User Counter Computers (48 Core i7 Laptops at 11.2M ETB total)

- The Justification: Ethio Telecom has proposed premium Core i7 laptops with 16GB of RAM. This is computing power designed for heavy engineering or video editing. The 47 Phase 1 services run on web browsers (like Google Chrome). Buying an i7 laptop for data entry is like buying a heavy-duty tractor for a daily commute. Furthermore, laptops are highly susceptible to battery degradation and theft.

- Action: Remove from BoQ. Mandate the procurement of Small Form Factor (SFF) Core i3 or i5 desktop computers via local IT suppliers. Estimated Savings: 60%+.

2. Ticket Dispenser Kiosks (2 Units at 10.4M ETB total)

- The Justification: Quoting 5.2 Million ETB for a single queuing kiosk with a basic i3 processor is an unjustifiable markup. The "brain" of a queue system is the software, not the metal box.

- Action: Remove from BoQ. Procure standard touch-screen kiosks locally or assemble them using standard monitors and mini-PCs. Estimated Savings: 80%+.

3. Centralized 40KVA UPS (1 Unit at 11M ETB)

- The Justification: While power backup is essential, a standard enterprise-grade 40KVA UPS (from global brands like APC or Vertiv) costs a fraction of 11 Million ETB.

- Action: Remove from BoQ. Issue a direct, targeted RFQ to authorized local power-infrastructure distributors.

4. Attendance & Time Management Software (2.1M ETB)

- The Justification: The Ethiopian Artificial Intelligence Institute (EAII) already provides the government with a comprehensive Human Resource Management System. Furthermore, Hawassa University’s GovTech Lab is partnered with us to build custom software bridges.

- Action: Remove from BoQ. Purchase the biometric fingerprint scanners only (if priced fairly) and let Hawassa University connect them to our existing systems. Estimated Savings: 2.1M ETB.

### CATEGORY 3: DEFERRABLE / PHASE 2 (Cut from Current BoQ)

These items represent "visual excess" or over-engineering. They are not required to launch the 47 priority services and should be suspended until Phase 2 (Year 2).

1. The Situation Room Video Wall & 600K ETB Metal Mounts (Total 7.4M ETB)

- The Justification: The BoQ proposes 4 massive screens specifically for a "Situation Room," plus charging 600,000 ETB per screen just for the metal support structure. While a central command room is a great future goal, it is not required for Day 1 operations. We are already purchasing the 15.5M ETB LED Wall for public display; adding an 8M ETB private video wall is an irresponsible use of Phase 1 funds.

- Action: Strike entirely from the Phase 1 BoQ.

2. Dedicated Wi-Fi Hardware Controller (1.06M ETB)

- The Justification: The vendor wants 1 Million ETB for a piece of hardware to manage just 6 Wi-Fi access points. In modern IT architecture, managing 6 access points is done via the cloud or a free virtual server. Buying a dedicated physical controller for a network this small is technologically obsolete.

- Action: Strike entirely. Require a cloud-managed or virtual network architecture.

3. The Unitemized "Accessories Package" (11.9M ETB)

- The Justification: As a government entity bound by strict financial auditing laws, Hawassa City cannot legally authorize nearly 12 Million ETB for a vague, unitemized "Accessories" line. This is typically where vendors hide excessive profit margins.

- Action: Suspend approval immediately. Demand a line-by-line Bill of Materials (BoM). If it cannot be justified, it must be removed.

### STRATEGIC SUMMARY FOR THE MAYOR

By applying this matrix, Hawassa City is not rejecting Ethio Telecom. Instead, we are telling them:

"We trust you to build our core network and secure our data. However, as stewards of public funds, we will not pay enterprise telecom margins for office laptops, metal TV mounts, and redundant software."

Next Step: If leadership approves this matrix, we will proceed to Deliverable 4: The Negotiation Playbook, providing our Technical Steering Committee with the exact phrasing, counter-arguments, and trap questions needed to sit across the table from Ethio Telecom and cleanly execute this reduction.