DELIVERABLE 3: THE CROSS-REGIONAL INSIGHT (HAWASSA VS. SIDAMA)

To: H.E. Mayor & The Mesob Steering Committee

Subject: Cross-Regional BoQ Audit & Systemic Pricing Analysis

Objective: To cross-reference Hawassa City’s Ethio Telecom BoQ against the Sidama Regional State’s finalized contracts, identifying systemic pricing discrepancies, vendor margin traps, and strategic leverage points.

### EXECUTIVE OVERVIEW: THE "GENERAL CONTRACTOR" TRAP

A comparative review of the Hawassa BoQ and the finalized Sidama Regional Contracts (Base Contract + Supplement) reveals a clear, systemic pattern in Ethio Telecom’s enterprise sales strategy.

Ethio Telecom is positioning itself not just as an ICT/Network provider, but as a General Contractor, attempting to supply passive, non-technical items (like structural metal, raised floors, and massive amounts of furniture) at exorbitant markups.

The Sidama Warning: Sidama accepted a staggering 52.1 Million ETB line item strictly for "Furniture" and 35.3 Million ETB for "Installation," completely bloating their ICT budget. Hawassa is currently facing the exact same strategy via the 11.9M ETB "Accessories" and 19.7M ETB "Installation" black boxes.

By comparing the two BoQs, we can prove to Ethio Telecom that we see their pricing algorithm and will only pay for core technology.

### COMPARATIVE AUDIT & INTERROGATION MATRIX

| Category / Item | Hawassa BoQ (Current Proposal) | Sidama BoQ (Finalized Contract) | Discrepancy & Analysis | Strategic Alarm & Question for Vendor |
| --- | --- | --- | --- | --- |
| Opaque "Accessories" | 11,982,044 ETB (Unitemized Package) | 16,102,759 ETB (Base) + 1,090,000 ETB (Supp) | Both regions are hit with massive 10M+ ETB "black box" accessory lines. This proves this is a standardized margin-padding tactic, not a calculation of actual cables/screws needed for the site. | ALARM: Refusal to itemize. Question: "We see you charged Sidama 17M ETB for 'Accessories' and are quoting us 11.9M. As public auditors, we know these are placeholder margins. Will you provide a line-by-line BoM, or should we remove this 11.9M entirely?" |
| Installation & Labor | 19,770,374 ETB (1 LS) | 35,330,928 ETB (1 LS) | Sidama paid an astronomical 35.3M ETB just for labor. Hawassa’s 19.7M ETB is lower, but still represents ~15% of the total hardware cost. Furthermore, both BoQs double-charge for LED installation separately. | ALARM: Double-billing and inflated labor rates. Question: "You are charging us 19.7M for general installation, but also line-item charging 177,523 ETB for 'LED Installation Package'. Why are we paying twice for integration?" |
| Furniture & Civil Overreach | Office Tables: 85,395 ETB/ea Staff Chairs: 54,870 ETB/ea | Total Furniture: 52,184,000 ETB (1 LS) Raised Floor: 6,041,750 ETB | Sidama allowed Ethio Telecom to act as a furniture vendor, likely paying massive middleman markups. Hawassa's BoQ includes Call Center furniture at premium rates. | ALARM: Telecom vendor acting as a furniture broker. Question: "We are stripping all MDF furniture and chairs from this ICT contract. Are there any other passive structural elements hidden in your quote that we should procure via standard municipal hardware tenders?" |
| End-User Compute (Laptops/PCs) | Dell Core i7 Laptop: 234,782 ETB | 13th Gen Core i7 Laptop: 260,448 ETB Desktop Core i7: 230,800 ETB | Hawassa's unit price is slightly lower, reflecting market fluctuations. However, Sidama bought 88 Core i7 units. Supplying maximum-spec engineering laptops for basic web tasks is a systemic template Ethio Telecom uses to inflate endpoint totals. | ALARM: Intentional Over-Specification. Question: "Sidama bought 88 Core i7s; you are quoting us 48. We know our 47 priority services are web-based. We are downgrading these to SFF Core i3/i5s. Adjust the quote accordingly." |
| Display Screens & LED Walls | Indoor LED Screen: 1,097,418 ETB / m² LED Structure: 132,335 ETB / m² | Outdoor LED Screen: 778,000 ETB / m² LED Structure: 106,600 ETB / m² | Indoor screens (Pitch 1.8) are technically more expensive than outdoor screens, which explains the base cost difference. However, Hawassa's metal support structure is priced 25% higher per square meter than Sidama's. Metal is metal. | ALARM: Arbitrary pricing on passive structures. Question: "Why is Hawassa being charged 132K ETB per square meter for the LED structural frame when Sidama was charged 106K ETB? We will have local Hawassa welders fabricate this frame if the price is not normalized." |
| Multi-Function Printers | MFP: 642,000 ETB | Printer: 621,952 ETB Copier: 484,638 ETB | Prices are aligned, but 642K ETB implies heavy-duty industrial plotters or top-tier enterprise machines. No technical specs are provided in the Hawassa BoQ to justify this exact model. | ALARM: Spec Ambiguity. Question: "What is the exact PPM (Pages Per Minute) and brand of this 642K ETB printer? Is it aligned with the actual expected paper volume of our paperless initiative?" |

### STRATEGIC SUMMARY & ACTIONABLE INSIGHTS

The "Template" Revelation:

By cross-referencing these documents, it is evident that Ethio Telecom is not designing a bespoke network for Hawassa’s specific 47 services. They are applying a highly profitable "Regional E-Governance Template." This template relies on maximizing endpoint hardware (i7 laptops, video walls), capturing civil works (furniture, flooring, metal structures), and masking 15-25% of the total project value in "Accessories and Installation."

What This Means for Hawassa:

- We Have Leverage: Because we have audited Sidama's contract, Ethio Telecom cannot claim their prices are "fixed" or "standardized." We know where the padding is.

- We Must Decouple: Sidama's critical error was buying everything (up to 52M ETB in furniture and 6M ETB in floors) from a telecom provider. Hawassa must strictly decouple Core ICT (networking, routing, SLA) from Commodities (desktops, kiosks, TVs, furniture, metal mounts).

- The Interrogation Stance: In our upcoming meeting, we do not need to be hostile, but we must be exact. When we challenge the 11.9M ETB Accessories package, and they claim it's "standard," we can politely counter: "We noticed it was 17M in Sidama. We understand this is a standard margin line. We require it itemized to pass our City Audit."

Final Recommendation: Proceed with the Phase 1 "Minimum Viable Launch" Matrix (Deliverable 2). Remove the overlapping visual systems, extract the endpoints and furniture to local municipal procurement, and force Ethio Telecom to defend the technical necessity of the remaining core hardware.

Here is the exhaustive, side-by-side comparative line-item audit of the Ethio Telecom BoQs.

As requested, the base columns follow the new Hawassa City BoQ, cross-referenced against the older finalized Sidama Regional Contracts (Base + Supplement). To ensure readability, the Qty, Unit Price, and Total Price for each respective region are condensed into a single cell per BoQ.

### CROSS-REGIONAL BoQ LINE-ITEM COMPARISON MATRIX

| No. / Category / Item (Hawassa Base) | Hawassa BoQ Details (Current) | Sidama BoQ Details (Previous) | Comparison Summary & Market Context | Strategic Alarm & Question for Vendor |
| --- | --- | --- | --- | --- |
| A. SURVEILLANCE & DATACENTER |  |  |  |  |
| 1. AI Bullet & Dome Cameras | Qty: 17 Unit Avg: ~40K ETB Total: 682K ETB | No exact equivalent specified in available Sidama extracts. | Cannot directly compare. Hawassa pricing reflects current market rates for enterprise Hikvision/Dahua units. | Alarm: Ensure no VMS software lock-in. Question: "Do these cameras require your proprietary software to run, or can they plug into any standard NVR?" |
| 2. 32CH NVR | Qty: 2 Unit: 459,695 ETB Total: 919,390 ETB | No exact equivalent specified in available Sidama extracts. | 459K ETB for a 32CH NVR is exceptionally high for hardware alone, suggesting hidden software licenses. | Alarm: Spec ambiguity. Question: "Does this NVR price include perpetual Enterprise VMS licensing? If not, why is the hardware priced at a 400% premium?" |
| 3. 40KVA Centralized UPS | Qty: 1 Unit: 11,088,000 ETB Total: 11,088,000 ETB | No exact equivalent specified in available Sidama extracts. | 11M ETB for a 40KVA UPS is an astronomical hardware margin, regardless of currency inflation over the past months. | Alarm: Extreme hardware markup. Question: "Please provide the exact UPS make/model so our University engineers can verify this 11 Million ETB valuation against global indices." |
| B. END-USER COMPUTE & COUNTER TECH |  |  |  |  |
| 4. Counter Laptops (Core i7) | Qty: 48 Unit: 234,782 ETB Total: 11,269,565 ETB | Qty: 78 & 10 Unit: 230,800 & 260,448 ETB Total: ~20.6M ETB | Hawassa’s unit price is slightly lower/comparable to Sidama’s, reflecting stabilizing IT supply chains. However, both regions are being pushed to buy over-spec i7 laptops. | Alarm: Strategic over-specification. Question: "We see you successfully sold 88 i7 laptops to Sidama. Since our 47 services are web-based, we are moving to standard i3/i5 SFF desktops. Adjust your quote." |
| 5. Multi-Function Printers | Qty: 2 Unit: 642,000 ETB Total: 1,284,000 ETB | Qty: 5 (Printers), 10 (Copiers) Unit: 621,952 & 484,638 ETB Total: ~7.9M ETB | Prices are nearly identical. This proves Ethio Telecom has a fixed enterprise rate card for printers, but 642K implies heavy-duty industrial scale. | Alarm: Over-dimensioned paper capacity. Question: "What is the PPM of this 642K ETB machine, and how does it align with our transition to a paperless environment?" |
| C. VISUAL DISPLAY & QUEUE MANAGEMENT |  |  |  |  |
| 6. Ticket Dispenser Kiosks | Qty: 2 Unit: 5,239,800 ETB Total: 10,479,600 ETB | No exact equivalent specified in available Sidama extracts. | 5.2M ETB for a kiosk with an i3 processor is entirely unjustifiable, indicating massive margin capture on self-service endpoints. | Alarm: Hardware/Software bundling extortion. Question: "What specific proprietary technology inside this i3 Kiosk justifies a 5.2 Million ETB price tag?" |
| 7. LED Screen (Indoor vs Outdoor) | Qty: 11.5 m² Unit: 1,097,418 ETB Total: 12,620,307 ETB | Qty: 14 m² (Outdoor) Unit: 778,000 ETB Total: 10,892,000 ETB | Hawassa's indoor screen (Pitch 1.8) is technically more expensive than Sidama's outdoor screen due to higher pixel density. Price gap is technologically logical. | Alarm: High CAPEX concentration. Question: "We accept the indoor LED unit cost, but we will strike the redundant Situation Room Video wall. Do you agree the LED is sufficient?" |
| 8. LED Support Structure | Qty: 11.5 m² Unit: 132,335 ETB Total: 1,521,860 ETB | Qty: 14 m² Unit: 106,600 ETB Total: 1,492,400 ETB | Hawassa is being charged ~25% more per square meter for passive metal framing than Sidama. Inflation does not fully justify this markup on local metal fabrication. | Alarm: Passive material markup. Question: "Why is Hawassa paying 132K ETB per m² for a metal frame when Sidama paid 106K ETB? We will have local fabricators build this." |
| 9. Situation Room Video Wall (43") | Qty: 4 m² Unit: 1,250,000 ETB Total: 5,000,000 ETB | No exact equivalent specified in available Sidama extracts. | 1.25M ETB per 43" screen is highly inflated. This whole line item represents visual excess layered on top of the LED wall. | Alarm: Visual redundancy. Question: "Why is a 5 Million ETB Situation Room Video wall necessary for Phase 1 launch alongside a 12.6 Million ETB LED wall?" |
| 10. Video Wall Support Structure | Qty: 4 Unit: 600,000 ETB Total: 2,400,000 ETB | No exact equivalent specified in available Sidama extracts. | Charging 600K ETB just to mount a 43-inch display to a wall is arguably the most inflated single line in the entire BoQ. | Alarm: Extortionate mounting costs. Question: "Are you charging 600,000 ETB for a metal VESA mount? We are removing this." |
| D. OPAQUE & BUNDLED SERVICES |  |  |  |  |
| 11. Accessories Package | Qty: 1 Set Unit: 11,982,044 ETB Total: 11,982,044 ETB | Qty: 1 Set (Base) + 1 Set (Supp) Unit: 16,102,759 + 1,090,000 ETB Total: ~17.1M ETB | Both regions are hit with massive 10M+ ETB "black box" accessory lines. This proves Ethio Telecom uses this line as a standardized 10-15% profit buffer, not an actual calculation of cables. | Alarm: Violation of audit transparency. Question: "Sidama paid 17M ETB for unitemized accessories; you are asking us for 11.9M. We require a line-by-line BoM to pass City Council approval." |
| 12. Installation & Commissioning | Qty: 1 Ls Unit: 19,770,374 ETB Total: 19,770,374 ETB | Qty: 1 Ls Unit: 35,330,928 ETB Total: 35,330,928 ETB | Sidama paid an astronomical 35.3M ETB. Hawassa’s 19.7M is lower (likely due to fewer massive civil/furniture components), but both double-charge (e.g., LED installation is billed separately in both BoQs). | Alarm: Double-billing and arbitrary labor rates. Question: "You charged 177K for LED installation separately. Why are we paying 19.7M for general installation? Provide the man-hour breakdown." |
| E. CIVIL WORKS & FURNITURE |  |  |  |  |
| 13. Office Furniture (Call Center) | Qty: 9 items (Tables/Chairs) Unit: Varies (54K - 85K ETB) Total: ~460,000 ETB | Qty: 1 LS Unit: 52,184,000 ETB Total: 52,184,000 ETB | Sidama made a catastrophic financial error by allowing Ethio Telecom to supply 52M ETB in generic furniture. Hawassa’s BoQ tests the waters with Call Center furniture. | Alarm: IT vendor acting as furniture broker. Question: "We noticed you supplied 52M ETB in furniture to Sidama. We are striking all MDF furniture from this IT contract to procure locally." |

### FINAL COMPARATIVE SUMMARY & NEGOTIATION POSTURE

1. The "Template Margin" Discovery:

The side-by-side comparison confirms that Ethio Telecom is not custom-pricing infrastructure based on Hawassa's exact needs; they are running a "Regional E-Governance Template." This template mandates that approximately 15% to 25% of the total contract value is always hidden in opaque "Accessories" and "Installation" lines. We know this because Sidama was hit with ~52M ETB in these exact two categories, and Hawassa is being hit with ~31M ETB.

2. The Inflation Defense is Invalid:

Ethio Telecom may argue that Hawassa's prices are high due to currency inflation since the Sidama contract (Aug/Oct 2025 vs. Current 2026). However, the comparison shows that endpoint compute (Laptops/Printers) has remained largely static. The exorbitant inflation is localized only in proprietary bundles (the 11M ETB UPS, the 5.2M ETB Kiosk, the 600K ETB metal mounts). This indicates selective margin inflation, not macroeconomic currency impact.

3. The Sidama Warning:

Sidama's contract ballooned because they allowed Ethio Telecom to act as a General Contractor for civil works (Raised Floors: 6M ETB) and Furniture (52M ETB). Hawassa’s BoQ attempts to do this with "Video Wall Structures" (2.4M ETB) and minor furniture.

Conclusion for Hawassa Leadership:

We have the ultimate high ground. We can politely inform Ethio Telecom that we have reviewed their previous regional deployments. We will accept their high-quality core networking, but we will not be a victim to the "Template Margin." Hawassa City will unbundle the passive infrastructure (mounts, furniture, endpoints) and demand strict itemization for every Birr spent on installation and accessories.

We are now fully prepared and armed with the necessary forensic data to proceed to Deliverable 4: The Constructive Negotiation Playbook. Shall I begin drafting the detailed scripts, counter-offers, and step-by-step engagement strategy for the Mayor and Technical Committee?