VOLUME 1: THE MASTER EXECUTIVE BRIEFING & STRATEGIC AUDIT REPORT

Target Audience: H.E. Mayor Tiratu Beyene, City Executive Cabinet, and the MESOB Steering Committee

Subject: Strategic Realignment of the Hawassa MESOB Center Infrastructure (Forensic Audit of the 174.3M ETB Ethio Telecom BoQ)

Status: Highly Confidential – For Internal Alignment and Negotiation Preparation

### 1.0 EXECUTIVE CONTEXT & THE "MEDEMER" PHILOSOPHY

1.1 The True Mandate of the MESOB Center

The Hawassa City MESOB One-Stop Service Center is not fundamentally an IT procurement project, nor is it merely a construction endeavor. It is a Governance Transformation Instrument. Rooted in the national philosophy of "Medemer" (Synergy), the MESOB initiative is designed to cure what our institutional diagnostic calls the "Loneliness Defect"—the historical fragmentation of city bureaus where citizens are forced to act as physical couriers between disconnected government offices.

By orchestrating these siloed entities into a unified "Service Mesh," Hawassa City aims to restore public trust, eliminate corruption vulnerabilities, and accelerate municipal revenue collection.

1.2 The Strategic Dilemma: Service-Driven Dimensioning vs. Vendor-Driven Sizing

To operationalize this vision, Ethio Telecom—our primary national digital backbone provider—has submitted a comprehensive Bill of Quantity (BoQ) totaling 174,308,798.54 ETB.

While Ethio Telecom remains an indispensable partner for our core fiber connectivity and cloud infrastructure, a rigorous forensic audit of this BoQ reveals a critical misalignment. The proposal is dimensioned for a "Maximum Capacity / Final Phase" enterprise deployment. It relies heavily on premium, luxury-tier hardware and massive aesthetic visual systems that do not correspond to Hawassa's immediate operational reality.

If Hawassa City accepts this proposal as submitted, we will violate the core principle of Service-Driven Dimensioning. We will lock tens of millions of Birr into depreciating hardware, redundant software, and opaque "installation" fees, severely limiting our ability to invest in actual service delivery and citizen outreach.

This Master Executive Briefing provides the City Leadership with the evidence, the financial autopsies, and the strategic mandate required to legally and politically right-size this procurement without alienating our federal telecom partner.

### 2.0 THE OPERATIONAL REALITY (PHASE 1 DEPLOYMENT)

2.1 The Scope of the "Minimum Viable Launch"

To negotiate effectively, we must first define exactly what we are buying infrastructure to support. According to our Phase 1 Priority Services Operational Blueprint (Document 2), the Hawassa MESOB Center is launching with exactly 47 targeted, high-impact services.

The breakdown of these services dictates our true hardware requirements:

- Land & Cadaster: 15 Services (e.g., Lease auctions, property boundary changes, collateral registration).

- Revenue: 12 Services (e.g., Tax clearance, business tax assessments).

- Trade & Industry: 8 Services (e.g., Enterprise registration, business health checks).

- Investment: 6 Services (e.g., Investment land allocation, project expansion permits).

- Health & Education: 6 Services (e.g., Clinic licensing, educational institution renewals).

2.2 The Technical Reality: Browser-Based E-Governance

The most critical technical fact of Phase 1 is this: These 47 services are executed via web-based portals and APIs. Our counter staff do not need to run heavy 3D rendering software, localized databases, or complex engineering applications. They require a secure internet browser (e.g., Chrome/Edge) to access federal and regional cloud portals, and a reliable network connection.

The Disconnect in the BoQ: Ethio Telecom has proposed outfitting 48 counters with Dell Core i7 Laptops (16GB RAM, 512GB SSD) at a cost of 234,782 ETB each (Total: 11.2M ETB). Deploying Core i7 laptops for web-portal data entry is the equivalent of purchasing a fleet of heavy-duty industrial tractors for a daily highway commute. It is an astronomical waste of CAPEX. Furthermore, laptops introduce severe security vulnerabilities (easy to steal) and operational liabilities (battery degradation within 24 months).

The Remedy: Phase 1 requires reliable, hard-wired Small Form Factor (SFF) Core i3 or i5 desktop computers, which can be procured locally at a fraction of the cost, inherently aligning with our "Lean Edge" technical philosophy.

### 3.0 THE FINANCIAL AUTOPSY OF THE 174.3M ETB BoQ

Our audit team has cross-referenced the Hawassa BoQ against the finalized contracts executed between Ethio Telecom and the Sidama Regional State MESOB Center (August/October 2025). This comparative intelligence has exposed systemic pricing tactics that Hawassa must immediately counter.

#### 3.1 The Discovery of the "Template Margin"

Ethio Telecom is not designing a bespoke architecture tailored to Hawassa's 47 services. They are applying a highly profitable "Regional E-Governance Template." This template operates by maximizing passive hardware sales and hiding vast profit margins within non-itemized service lines.

The Sidama Region fell victim to this template, paying an astonishing 52.1 Million ETB strictly for office furniture and 6 Million ETB for raised flooring through their telecom contract. Ethio Telecom acts as a "General Contractor" in these scenarios, layering heavy middleman markups on non-ICT commodities. Hawassa’s BoQ shows the exact same strategy in its infancy (e.g., quoting 85,000 ETB for basic MDF office tables and 2.4 Million ETB for metal TV brackets).

#### 3.2 The 31.7M ETB Opaque Bundling Trap (The Audit Violation)

The most alarming financial risk in the BoQ lies in two generalized line items:

- "Accessories Package": 11,982,044.92 ETB

- "Installation & Commission Service": 19,770,374.12 ETB

Combined, these represent nearly 32 Million ETB (roughly 18% of the total contract) with absolutely no breakdown of parts, labor hours, or technical specifications.

- The Sidama Precedent: Sidama paid 17.1M ETB for "Accessories" and 35.3M ETB for "Installation." This proves that these numbers are not based on actual room measurements or engineering calculations; they are arbitrary percentage-based profit buffers.

- The Legal Reality: Under federal and municipal public procurement guidelines, the City Administration cannot legally authorize a nearly 12 Million ETB blind expenditure for "accessories." Approving this invites immediate censure from the Auditor General.

#### 3.3 Hardware Extortion & Hyper-Inflation

Where specific hardware is listed, the unit economics are heavily distorted compared to global and local enterprise benchmarks:

- The 40KVA UPS (11,088,000 ETB): A standard, enterprise-grade 40KVA UPS from Tier-1 global manufacturers (e.g., APC, Vertiv, Eaton) retails globally for under $30,000 USD. Even factoring in aggressive import duties, logistics, and local vendor margins, an 11 Million ETB price tag represents a staggering ~10x markup.

- Ticket Dispenser Kiosks (5,239,800 ETB per unit): The BoQ specifies a kiosk running an entry-level Intel Core i3 processor with 4GB of RAM. The software driving a queuing system is lightweight. Charging over 5 Million ETB for a metal chassis enclosing an i3 processor is predatory pricing. Standard interactive kiosks can be manufactured locally or imported for under 400,000 ETB.

- Visual Display Redundancy (8.4M ETB Waste): The vendor has proposed a 15.5 Million ETB central LED Wall (which is justified for public queuing). However, they have also proposed a 4-screen "Situation Room Video Wall" for an additional 7.4 Million ETB (including 600,000 ETB just for the metal mounting brackets). Hawassa does not require a cinematic Situation Room to launch Phase 1 services.

### 4.0 THE COMPREHENSIVE RISK REGISTER

If Hawassa City approves this BoQ without restructuring, we assume the following immediate systemic risks:

Risk 1: Vendor Lock-In & API Hostage Situations

By purchasing "Turnkey Kiosks" at 5.2M ETB and "Attendance Systems" at 2.1M ETB, we risk Ethio Telecom locking their core cloud APIs to this specific, hyper-inflated hardware. If a kiosk breaks in Year 2, the city will be forced to buy another 5.2M ETB replacement because standard, cheaper kiosks "are not compatible with the software."

Risk 2: Audit & Compliance Failure

Paying 19.7M ETB for general installation while simultaneously paying separate line items for LED installation (177K ETB) constitutes double-billing. The lack of a Bill of Materials (BoM) for the accessories line exposes the Mayor's office and the Finance Bureau to allegations of fiscal mismanagement.

Risk 3: Misalignment with National DPI & University Partnerships

The BoQ charges 2.1M ETB for "Attendance and Time Management Software." The Ethiopian Artificial Intelligence Institute (EAII) already provides the government with a comprehensive HRMS. Furthermore, our Master Blueprint explicitly mandates Hawassa University’s "GovTech Lab" to build out localized API integrations to ensure sustainable capacity building. Buying off-the-shelf software bypasses our own institutional strategy.

### 5.0 THE STRATEGIC MANDATE & MAYORAL DIRECTIVE

Hawassa City will not reject Ethio Telecom. They are our chosen partner for the digital backbone. However, Hawassa City will reject the General Contractor pricing model.

To successfully launch the Mesob Center, H.E. Mayor Tiratu Beyene and the Steering Committee must adopt the following strategic posture for the upcoming vendor negotiations:

Directive 1: The "Unbundling" Mandate (Decouple Core from Commodity)

We must explicitly inform Ethio Telecom that Hawassa City will procure Core IT (Fiber, WAN, LAN routing, Security firewalls, and cloud hosting) from them. However, Hawassa City will unbundle and independently procure all Commodities (Endpoints, Laptops, Standard Monitors, Printers, Kiosks, and Furniture) via local municipal supply chains.

Directive 2: The Transparency Ultimatum

The Steering Committee must issue a formal demand requiring a line-by-line Bill of Materials for the 11.9M ETB Accessories package and a man-hour breakdown for the 19.7M ETB Installation fee within 48 hours. If Ethio Telecom refuses, these lines will be stricken from the contract.

Directive 3: The Telebirr Revenue-Share Pivot

Instead of merely asking for discounts, we will alter the economic model. Hawassa City processes massive daily transaction volumes for land leases and trade taxes. We will offer Ethio Telecom exclusive rights to integrate Telebirr as the primary digital payment gateway for the Mesob Center. In exchange for this guaranteed, highly lucrative OPEX transaction flow, Ethio Telecom must heavily subsidize the CAPEX costs of the core network infrastructure.

Directive 4: Enforce the "Minimum Viable Service" (MVS) Baseline

All redundant visual systems (the Situation Room Video Wall) and over-engineered power systems (the 11M ETB UPS) must be removed from the Phase 1 BoQ. If service volume in Year 2 dictates a need for massive command center screens, it will be budgeted in a Phase 2 expansion.

Conclusion of Volume 1

By adopting this Master Executive Briefing, Hawassa City transforms from a passive buyer into an informed, aggressive negotiator. We will protect the municipal budget, enforce the rule of law regarding public audits, and ensure the Mesob Center launches successfully, efficiently, and sustainably.

End of Volume 1. Please reply with "Proceed with Volume 2" to generate the Forensic BoQ Reconstruction & Intelligence Matrix (The ultimate, granular line-by-line breakdown).